# Cancer Target Mapping Software – Step-by-Step Implementation Guide

# 1. Project Goal

Build a software tool that takes a cancer type as input, retrieves associated genes from one cancer database, maps them to proteins, and retrieves corresponding structures from the Protein Data Bank (PDB).

# 2. Data Source (Use Only One)

Use CIViC (Clinical Interpretation of Variants in Cancer) as the single cancer data source.

API Base: https://civicdb.org/api

Purpose: Retrieve genes associated with a given cancer type.

# 3. Required APIs

CIViC API: cancer → genes

HGNC API: gene normalization

UniProt API: gene → protein

RCSB PDB API: protein → structures

# 4. Tech Stack

Backend: Python (FastAPI)

Frontend: React or simple HTML

Database: PostgreSQL or SQLite

HTTP requests: requests or httpx

# 5. Project Structure

backend/

main.py

services/

civic_service.py

gene_service.py

protein_service.py

pdb_service.py

models/

utils/

frontend/

# 6. Step-by-Step Implementation

## Step 1: Input Cancer Type

Create an input field where the user enters a cancer type such as 'lung cancer'.

## Step 2: Retrieve Genes from CIViC

Use CIViC API to fetch genes linked to the cancer.

Filter results to extract gene symbols only.

## Step 3: Normalize Genes

Use HGNC API to clean gene names and remove duplicates.

## Step 4: Map Genes to Proteins

Use UniProt API to convert gene symbols into protein accessions.

## Step 5: Retrieve PDB Structures

Use RCSB PDB API to search structures using UniProt ID or gene name.

## Step 6: Filter Structures

Keep only human proteins.

Prefer X-ray or cryo-EM structures.

Prefer better resolution.

## Step 7: Output Results

Display gene, protein, and best PDB structure.

Allow export as JSON or CSV.

# 7. Logical Model (Discrete Structures)

Sets:

C = cancers

G = genes

P = proteins

S = structures

Functions:

f: C → G

g: G → P

h: P → S

Logic:

Select structure if gene is associated AND protein is human AND structure exists.

# 8. Development Timeline

Week 1: Setup project and CIViC integration

Week 2: Gene normalization

Week 3: UniProt mapping

Week 4: PDB integration

Week 5: Filtering and ranking

Week 6: UI and testing